## Phase 1 - Running Term Project Meeting Notes and Actions

Attendees: Mathew Mesfin, Michael Antwi, Chelsea Okoroji, Nathan Huang

Notes

Action items

- Michael will make a Github organization Oct 12, 2026

- Everyone Test out GPT-researcher then regroup and discuss our findings for the next meeting. Oct 15, 2026

  - As a group we need at least 3 existing features that will be enhanced or optimized. Provide technical reasoning for improvement. Make sure to document findings. Oct 17, 2026

    - We will asynchronously vote on the top 3 choices

- Mathew and Nathan will Research/brainstorm some features that can be useful. Michael and Chelsea can add any ideas that come to mind. Oct 17, 2026

  - We will asynchronously vote on the top 2 choices

- Chelsea will reach out to the professor/TAs with questions. Oct 11, 2026

  - Ask to elaborate about the “Future Development Plan” tasks.

  - Include clarification on if the future work is part of the report or if they are two separate documents.

  - Include clarification on what exactly we need to do to our repo for phase 1. Just fork and use that? Do we need to deploy our own version?

- Mathew will design an ER diagram illustrating core entities. Oct 19, 2026

- Michael will submit a written report analyzing the current agent’s code, underlying technology choices. Nathan will work on the report too.Oct 23, 2026

  - Explain the rationale behind chosen technologies, libraries, or frameworks.

  - Evaluate what could have been done differently.

  - Discuss what you learned from analyzing and working with the code.

- Chelsea will make a demo video. Oct 23, 2026

- The team will review the report and demo Oct 24, 2026

- (NOT A HARD SET TASK FOR PHASE 1) Everyone will run the program on their local machine.